Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 October 2026 |
| --- | --- |
| Team ID | Individual Project |
| Project Name | EV Market Performance & Insights Dashboard |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Dataset understanding | USN-1 | Review dataset fields and identify relevant EV measures and dimensions. | 3 | High | Hemant Parmar |
| Sprint 1 | KPI design | USN-2 | Create record-count, average battery capacity and average driving range KPIs. | 3 | High | Hemant Parmar |
| Sprint 1 | Manufacturer analysis | USN-3 | Create a chart of EV records by manufacturer. | 3 | High | Hemant Parmar |
| Sprint 1 | Country analysis | USN-4 | Create a chart of EV records by manufacturing country. | 3 | High | Hemant Parmar |
| Sprint 2 | Dashboard layout | USN-5 | Arrange KPIs and charts into one readable dashboard. | 3 | High | Hemant Parmar |
| Sprint 2 | Validation | USN-6 | Check labels, units and displayed KPI values against the workbook. | 2 | High | Hemant Parmar |
| Sprint 2 | Publishing | USN-7 | Publish the dashboard to Tableau Public. | 2 | High | Hemant Parmar |
| Sprint 2 | Documentation | USN-8 | Prepare README and store workbook and screenshot in GitHub. | 2 | Medium | Hemant Parmar |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 12 | 6 days | 20 Oct 2026 | 25 Oct 2026 | 12 | 25 Oct 2026 |
| Sprint 2 | 9 | 6 days | 26 Oct 2026 | 31 Oct 2026 |  |  |
| Sprint 3 | 5 | 4 days | 01 Nov 2026 | 04 Nov 2026 |  |  |
| Sprint 4 | 0 | Not planned | Not planned | Not planned |  |  |

Velocity: Planned backlog is estimated at 21 story points across the listed tasks. As this is an individual project and no formal sprint tracking log was supplied, actual team velocity is not measured; the story points are planning estimates only.

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart: No measured daily burndown data was provided. Sprint dates and story points in the table are a retrospective planning representation, not a verified time-series chart.

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Velocity

Planned story points across the first two sprints total 21 points. Actual completed points should be updated from project records; no verified velocity or burndown measurements were provided.